PROJECT PROPOSAL

# Pharmaceutical Strategic
Intelligence Tool

A public-data, citation-backed therapeutic area intelligence dashboard

MVP focus: ADCs in oncology ¦ Platform: Streamlit + Python + SQLite ¦ Data backbone: ClinicalTrials.gov ¦ Design principle: no source URL, no claim

| Prepared for | Project portfolio / life sciences strategy demonstration |
| --- | --- |
| Prepared by | Hans |
| Version | Strategic proposal - polished working draft |
| Date | April 30, 2026 |

# 1. Executive Summary

This proposal defines a focused Pharmaceutical Strategic Intelligence Tool: a single-page Streamlit application that converts verified public data into a consulting-grade therapeutic area snapshot. The MVP will focus on antibody-drug conjugates (ADCs) in oncology and will help users understand pipeline density, trial velocity, differentiation signals, and upcoming catalysts without relying on unsupported AI-generated claims.

The project is deliberately scoped to be strategic, realistic, and reliable. It will not attempt to recreate a full enterprise commercial intelligence platform. Instead, it will demonstrate a credible and externally shareable product: a public-data dashboard that turns fragmented clinical, regulatory, and industry signals into a source-linked strategic view.

Strategic thesis: The winning version of this project is narrower than a multi-agent enterprise system, cleaner than a raw data dashboard, and more reliable than a generic AI summary.

| MVP Question | First TA | Core Data Backbone | Deployment Target |
| --- | --- | --- | --- |
| What does the public evidence say about the competitive landscape? | ADCs in oncology | ClinicalTrials.gov | Streamlit Cloud + GitHub |

# 2. Strategic Rationale

Pharmaceutical and biotechnology strategy teams operate in information environments where important signals are public but fragmented. Trial registries, regulatory announcements, company communications, and industry news each provide partial views of the same competitive landscape. The challenge is not merely access to data; it is turning that data into an analytically useful, evidence-backed view.

For students, job candidates, independent analysts, or small teams, the manual process of building a therapeutic area snapshot is slow and inconsistent. Many public dashboards show raw trial data without strategic interpretation, while many AI summaries sound polished but lack traceability. This project occupies the middle ground: structured analytics plus citation-backed interpretation.

| Strategic Need | Current Pain Point | Tool Response |
| --- | --- | --- |
| Market crowding | Raw registries are difficult to interpret quickly. | Pipeline density views by sponsor, phase, indication, and status. |
| Momentum tracking | Updates and trial timing are spread across records. | Velocity metrics and recent trial activity views. |
| Differentiation | Assets are hard to compare across public descriptions. | Structured asset and trial tables with extractable design and mechanism fields. |
| Catalyst awareness | Readouts and milestones require manual tracking. | Forward-looking catalyst calendar linked to source records. |
| Trust | AI summaries may blur evidence and inference. | Claim-level URL requirement and evidence table. |

# 3. Product Vision and Success Criteria

The product vision is a lightweight but credible strategic intelligence dashboard that a life sciences strategy, market intelligence, business development, or commercial analytics reviewer could understand in under two minutes.

| Capability Demonstrated | What the MVP Must Prove |
| --- | --- |
| Life sciences strategy judgment | The dashboard asks commercially relevant questions about crowding, momentum, differentiation, and catalysts. |
| Technical execution | The app integrates public APIs, caching, pandas transformations, SQLite storage, and Streamlit UI components. |
| Reliability discipline | Every displayed strategic claim traces to a valid public source URL. |
| Portfolio credibility | The GitHub README, deployed app, and user experience clearly communicate what the project does and does not claim. |

# 4. MVP Scope

The MVP should remain intentionally narrow. The first version should do one thing well: create a reliable public-data snapshot of ADCs in oncology.

| In Scope | Out of Scope |
| --- | --- |
| - One therapeutic area: ADCs in oncology | - Proprietary or paywalled data |
| - ClinicalTrials.gov ingestion and normalization | - Internal company data |
| - FDA / EMA overlay where technically straightforward | - Revenue forecasting |
| - Optional Endpoints / STAT RSS overlay | - Investment recommendations |
| - SQLite or cached local data layer | - Clinical success prediction |
| - Single-page Streamlit dashboard | - Full multi-agent orchestration |
| - Trial explorer with filters | - Complex PDF extraction |
| - Pipeline density and velocity metrics | - Advanced entity resolution |
| - Catalyst calendar | - Unsupported claims or speculative summaries |
| - Citation-backed strategic summary | - Broad multi-TA generalization in the first release |
| - GitHub README and Streamlit Cloud deployment | - Overbuilt enterprise workflow features |

# 5. Core Dashboard Modules

| Module | Strategic Question | Primary Outputs | Reliability Requirement |
| --- | --- | --- | --- |
| Pipeline Density | How crowded is the TA? | Trial counts, sponsor leaderboard, phase/status/condition cuts | All metrics derived from structured trial records. |
| Pipeline Velocity | Where is momentum increasing or slowing? | New starts, completions, recruiting activity, recent updates | Dates must be traceable to record-level fields. |
| Differentiation Signals | How do assets appear to differ? | Mechanism, target, sponsor, design, patient segment fields where extractable | Only display differentiation fields that are present or explicitly mapped. |
| Catalyst Calendar | What should an analyst watch next? | Primary completion dates, study completion dates, regulatory/news signals | Each catalyst must link to a source URL. |
| Evidence Table | Can every claim be audited? | Claim text, source URL, source name, evidence type, data pull date | UI refuses claims without URLs. |

# 6. Proposed Architecture

The system architecture should be simple, auditable, and maintainable. The prior multi-agent systems demonstrate advanced orchestration capability; this project should prioritize product clarity and evidence traceability over architectural complexity.

| 1. Public Sources | ClinicalTrials.gov API; FDA and EMA public pages or RSS; optional Endpoints and STAT RSS overlay. |
| --- | --- |
| 2. Ingestion Layer | API fetchers, RSS parsers, raw response cache, data pull timestamps. |
| 3. Data Layer | SQLite database with normalized trial table, source metadata table, catalyst table, and raw-source references. |
| 4. Analytics Layer | Pipeline density metrics, velocity metrics, phase/status cuts, sponsor views, date-based catalyst extraction. |
| 5. Narrative Layer | Citation-constrained summary generation based only on retrieved and transformed data. |
| 6. Validation Layer | Schema validation for claim objects; source URL required; unsupported claims blocked from rendering. |
| 7. Streamlit UI | Executive snapshot, visual modules, filterable trial explorer, catalyst calendar, and evidence table. |

Architecture principle: The LLM is a presentation layer, not a fact generator. It summarizes evidence already retrieved, transformed, and validated by the application.

# 7. Reliability and Anti-Hallucination Controls

Reliability is the defining feature of this project. The application should be comfortable showing incomplete evidence rather than filling gaps with unsupported claims. The central rule is simple: no source URL, no claim.

| Control | Implementation Standard |
| --- | --- |
| Source whitelist | Only approved public sources are used in the MVP. The source registry should make allowed sources explicit. |
| Required URL field | Every narrative claim must include a valid, clickable source_url before it can render in the UI. |
| Data freshness display | The dashboard must show the most recent data pull timestamp and warn when cached data is stale. |
| Raw response cache | Raw API or RSS responses should be stored or cached to support auditability during development. |
| Separated layers | Raw data, transformed metrics, and generated narrative should remain separate in code and storage. |
| Claim schema validation | Narrative outputs should be validated as structured claim objects rather than free-form paragraphs. |
| Unsupported-claim rejection | Tests should confirm that claims without URLs or source names are blocked. |
| Explicit limitations | The UI and README should state that the tool is a public-data snapshot, not a complete market forecast. |

# 8. Development Roadmap

| Phase | Objective | Key Deliverables | Exit Criteria |
| --- | --- | --- | --- |
| Week 1: Data Foundation | Make public data ingestion reliable. | Repo structure; ClinicalTrials.gov fetcher; ADC oncology query; raw JSON cache; SQLite schema; normalized trial table; initial Streamlit shell. | App can fetch, store, and display ADC oncology trials with sponsor, phase, status, dates, and source links. |
| Week 2: Analytics and Dashboard | Turn raw data into strategy views. | Pipeline density metrics; sponsor leaderboard; phase/status breakdown; trial start/completion trends; catalyst calendar; filters; data freshness display. | Reviewer can understand the ADC oncology landscape without reading raw records. |
| Week 3: Reliability and Polish | Make the product credible and shareable. | Citation-enforced narrative layer; claim schema validation; unsupported-claim rejection; evidence table; Streamlit deployment; README; screenshots; basic tests. | The deployed app is reliable enough to show publicly and polished enough for portfolio use. |

# 9. Key Risks and Mitigations

| Risk | Why It Matters | Mitigation |
| --- | --- | --- |
| Scope creep | The project could become another complex multi-agent system. | Keep MVP to one TA, one page, and public sources only. |
| Hallucinated narrative | Unsupported claims would undermine credibility immediately. | Enforce claim/source schema and block unsupported claims. |
| Messy ClinicalTrials.gov data | Records vary in completeness and consistency. | Display missingness clearly and avoid over-interpreting incomplete fields. |
| News access limits | Some industry sources may be paywalled or inconsistent. | Treat news as overlay, not backbone. |
| Weak differentiation extraction | Mechanism and target data may be inconsistent. | Start with structured fields and add manual mapping only where justified. |
| Over-polished UI, weak validation | A visually attractive dashboard can still be unreliable. | Prioritize source links, freshness date, schema tests, and evidence table. |
| Reviewer confusion | The project may be misread as claiming enterprise completeness. | README should state purpose, limits, and reliability architecture clearly. |

# 10. AI Tooling and Development Discipline

The development process should preserve token discipline and avoid using high-cost reasoning models for routine implementation. Codex should be the default tool for code generation once the specification is clear. Reasoning models should be reserved for architecture, reliability design, prompt design, ambiguous debugging, and portfolio framing.

| Task Type | Recommended Tool | Rationale |
| --- | --- | --- |
| Ingestion scripts, schemas, Streamlit scaffolding, tests | Codex | Routine implementation with clear specifications. |
| Short debugging, factual checks, regex or snippet review | Haiku-tier model | Fast and low-cost for narrow tasks. |
| README, narrative prompt, UX trade-offs, citation-layer design | Sonnet-tier model | Good balance of reasoning quality and cost. |
| High-stakes architecture or subtle data-integrity bugs | Opus-tier model only if needed | Reserve for decisions where a wrong call could cost days. |

# 11. Portfolio Positioning

The project should be positioned as a public-data pharmaceutical strategy dashboard, not as an enterprise-grade market intelligence replacement. The strongest framing is that it demonstrates the ability to combine life sciences strategy, public data engineering, product judgment, and reliability controls in a working deployed tool.

| Use Case | Recommended Language |
| --- | --- |
| One-line description | A public-data pharmaceutical strategy intelligence dashboard that transforms ClinicalTrials.gov and regulatory/news signals into a citation-backed therapeutic area snapshot. |
| Resume bullet | Built a public-data pharmaceutical intelligence dashboard in Python/Streamlit that converts ClinicalTrials.gov and regulatory/news signals into a citation-backed therapeutic area snapshot, including pipeline density, velocity, differentiation, and catalyst tracking for ADCs in oncology. |
| Stronger post-deployment bullet | Designed and deployed a public-data pharmaceutical strategic intelligence tool using Python, SQLite, ClinicalTrials.gov, and Streamlit; generated citation-backed oncology ADC landscape snapshots with schema-level controls preventing unsupported AI claims. |
| Reviewer takeaway | This project shows product judgment: the ability to build a narrow, reliable, externally shareable life sciences intelligence tool rather than overclaiming a broad AI platform. |

# 12. Definition of Done

The MVP should be considered complete only when the product is credible, deployed, and reviewable.

Streamlit app is deployed and accessible.

GitHub repo is clean, readable, and includes setup instructions.

ClinicalTrials.gov ingestion works reproducibly.

ADC oncology dashboard includes density, velocity, differentiation, and catalyst modules.

Every strategic claim has a clickable source URL.

Unsupported claims are blocked by schema validation.

The app displays data freshness and limitations.

README explains purpose, architecture, data sources, limitations, and next steps.

A reviewer can understand the project in under two minutes.

The tool feels credible, not inflated.

# 13. Final Recommendation

Proceed with the project, but protect the narrow scope. The strategic value is not in building the most complex possible system. It is in showing that a messy life sciences intelligence problem can be converted into a reliable, transparent, usable product.

Recommendation: Build the narrow MVP first, make the evidence architecture visibly trustworthy, and use the deployed app as a concrete portfolio proof point for life sciences strategy, commercial analytics, and AI-enabled intelligence workflows.

# Appendix A: Source Context and Assumptions

This proposal is based on the project context supplied by the user, including the prior STRATEGIST market intelligence validation agent, the J&J Commercial Intelligence Platform README, and the agreed Pharmaceutical Strategic Intelligence Tool scope. The proposal assumes that the new project is separate from those tools but should benefit from their demonstrated design patterns and portfolio credibility.

| Reference Project / Input | Relevant Takeaway for This Proposal |
| --- | --- |
| STRATEGIST | Demonstrates prior ability to build validation-heavy intelligence workflows with source validation, confidence scoring, evidence grading, HITL review, adversarial review, and audit-style outputs. |
| J&J Commercial Intelligence Platform | Demonstrates pharma-specific adaptation, regulatory and market signal collection, executive briefing generation, Comm Ex recommendations, and Streamlit dashboarding. |
| New Pharmaceutical Strategic Intelligence Tool | Should be narrower, public-data only, citation-anchored, deployable, and easy for an external reviewer to understand. |